# INVESTMENT PROPOSAL — OMDALA ECOSYSTEM

# Đề Xuất Đầu Tư — Hệ Sinh Thái Omdala

**Project:** Omdala Business Platform

**Date:** June 10, 2026

**Prepared by:** Financial Expert Analysis

**Language:** English / Tiếng Việt (Bilingual)

# 1. EXECUTIVE SUMMARY / TÓM TẮT

Omdala is a business platform designed for Vietnamese entrepreneurs and SMEs. It includes a public web (`omdala.com`), app dashboard (`apps/app/`), admin panel (`apps/admin/`), auth surface (`apps/auth/`), and AI-powered subdomain (`om-ai.omdala.com`). However, the platform is currently not production-ready — frontend is 100% mock data and auth flow is broken.

Omdala là nền tảng kinh doanh dành cho doanh nhân và SME Việt Nam. Bao gồm web công khai, dashboard ứng dụng, bảng quản trị, bề mặt xác thực và subdomain AI. Tuy nhiên, nền tảng hiện chưa sẵn sàng sản xuất — frontend 100% dữ liệu giả và luồng xác thực bị đứt đoạn.

| Key Metric | Value |
| --- | --- |
| **Ecosystem Anchor** | `omdala.com` |
| **Subdomains** | 2 (omdala.com, om-ai.omdala.com) |
| **Current Status** | 🔴 Alpha (NOT production-ready) |
| **Backend Score** | 6/10 (routes exist but incomplete) |
| **Frontend Score** | 2/10 (100% mock data) |
| **Current Valuation** | $100K – $300K (infrastructure + concept) |
| **Target Seed** | $50K – $100K (rebuild) |
| **5-Year Valuation Target** | $2M – $5M |

# 2. VISION & MISSION / TẦM NHÌN & SỨ MỆNH

## Vision / Tầm Nhìn

To become the operating system for Vietnamese SMEs — integrating business tools, AI assistance, and community in one platform.

Trở thành hệ điều hành cho SME Việt Nam — tích hợp công cụ kinh doanh, hỗ trợ AI và cộng đồng trong một nền tảng.

## Mission / Sứ Mệnh

1. Provide Vietnamese-first business tools (invoicing, CRM, project management)

2. Integrate AI assistance for business operations (`om-ai.omdala.com`)

3. Build a community of Vietnamese entrepreneurs

4. Connect with portfolio payment infrastructure (`pay.iai.one`)

# 3. MARKET ANALYSIS / PHÂN TÍCH THỊ TRƯỜNG

## 3.1 Target Market / Thị Trường Mục Tiêu

| Segment | Size | Opportunity |
| --- | --- | --- |
| Vietnam SMEs | 800K+ | $2.1B SaaS/cloud spend |
| Vietnam Freelancers | 2M+ | Growing gig economy |
| Vietnam E-commerce Sellers | 500K+ | Need business tools |
| Vietnam Startups | 5K+ | Incubator/accelerator demand |

## 3.2 Competitive Landscape / Cảnh Quan Cạnh Tranh

| Competitor | Strength | Our Advantage |
| --- | --- | --- |
| Zoho / Salesforce | Feature depth | Vietnamese language, local pricing |
| QuickBooks / Xero | Accounting | Integrated with portfolio |
| Local VN Tools (MISA) | Local market | Modern UI, AI integration |
| Notion / Asana | UX | Business-specific, Vietnamese |

Moat / Hào Rào: Portfolio integration (payment, auth, AI), Vietnamese-first, local pricing, unified with other ecosystems.

# 4. CURRENT STATUS & GAPS / TRẠNG THÁI HIỆN TẠI & KHOẢNG TRỐNG

## 4.1 Audit Scores (June 4, 2026)

| Layer | Score | Issues |
| --- | --- | --- |
| Backend Auth | 6/10 | No `/v1/auth/check`, logout doesn't revoke |
| App Dashboard | 2/10 | 100% mock data, billing expired, SEO=0 |
| Admin Panel | 3/10 | Mock session, mock moderation, hardcoded `en` |
| Public Web | 7/10 | SEO OK, sitemap OK, missing hreflang |
| Auth Surface | 2/10 | Only redirect, no magic link token handling |

## 4.2 Critical Fixes Needed / Sửa Chữa Tới Hạn

1. Create `GET /v1/auth/me` — Return auth status, roles, plan

2. Fix magic link flow — Auth surface must verify token and redirect

3. Connect frontend to real API — Replace all mock data

4. Fix logout — Add server-side token revocation

5. Add billing status checks — Remove expired billing mock

# 5. FINANCIAL PROJECTIONS / DỰ BÁO TÀI CHÍNH

## 5.1 Revenue Projections

| Metric | Year 1 (2026) | Year 2 (2027) | Year 5 (2031) |
| --- | --- | --- | --- |
| **Revenue** | $0 – $10K | $20K – $50K | $200K – $500K |
| **Active Users** | 50 – 200 | 500 – 1.5K | 5K – 15K |
| **Paying Customers** | 0 – 20 | 100 – 300 | 1K – 3K |
| **ARPU (Annual)** | — | $200 – $400 | $300 – $500 |
| **Gross Margin** | 80-90% | 85-92% | 88-95% |

## 5.2 Revenue by Stream

| Stream | Y1 | Y2 | Y5 |
| --- | --- | --- | --- |
| SaaS Subscriptions | $0 | $15K | $300K |
| Transaction Fees | $0 | $5K | $100K |
| AI Services (om-ai) | $0 | $0 | $50K |
| Consulting/Setup | $0 – $10K | $0 – $20K | $50K |

## 5.3 Investment Requirements

| Phase | Amount | Timeline | Use of Funds |
| --- | --- | --- | --- |
| **Critical Fix** | $20K – $40K | Q3 2026 | Fix auth, connect frontend, mock → real |
| **MVP Launch** | $30K – $60K | Q4 2026 | Core features, first customers |
| **Seed** | $50K – $100K | Q1 2027 | Marketing, team, scale |

# 6. RISK ANALYSIS / PHÂN TÍCH RỦI RO

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Rebuild takes longer than planned | High | Critical | Scoped MVP, hire contractor |
| Market competition from global players | High | Medium | Vietnamese niche, integration |
| Founder bandwidth (rebuild + other projects) | High | Critical | Dedicated contractor for 3 months |
| Technical debt accumulation | Medium | High | Code review, linting, tests |
| User acquisition cost | Medium | Medium | Portfolio cross-promotion |

# 7. ROADMAP

## 7.1 12-Month Roadmap

| Quarter | Milestone |
| --- | --- |
| Q3 2026 | Fix critical auth bugs, connect frontend to real API, MVP internal test |
| Q4 2026 | Launch public beta, 50 users, basic SaaS features |
| Q1 2027 | Launch paid plans, 200 users, om-ai integration |
| Q2 2027 | 500 users, $5K MRR, marketplace features |

## 7.2 5-Year Vision

- Year 1: Fix and rebuild, 50-200 users, $0-10K revenue

- Year 2: 500-1.5K users, $20K-50K revenue

- Year 3: 2K-5K users, $100K-200K revenue

- Year 4: 4K-10K users, $150K-350K revenue

- Year 5: 5K-15K users, $200K-500K revenue

# 8. STRATEGIC RECOMMENDATION / KHUYẾN NGHỊ CHIẾN LƯỢC

Given the current state (2/10 frontend, 100% mock data), Omdala requires either:

Option A: Full Rebuild (Recommended)

- Budget: $50K – $100K

- Timeline: 3-6 months

- Approach: Rewrite frontend with real API connections, fix auth flow

Option B: Scoped Pivot

- Focus `om-ai.omdala.com` as standalone AI tool for SMEs

- Defer full SaaS platform until other ecosystems mature

- Budget: $20K – $40K

Option C: Portfolio Integration

- Merge Omdala functionality into `app.iai.one` or `muonnoi.org`

- Avoid maintaining separate platform

- Budget: $10K – $20K (integration cost)

Recommendation: Option A if funding available; Option C if bandwidth constrained.

# 9. APPENDIX

## 9.1 Tech Stack / Công Nghệ

- Frontend: Next.js (apps/web, apps/app, apps/admin, apps/auth)

- Backend: Hono (services/api/)

- Database: D1 (planned)

- Auth: Magic link + OAuth + password

- AI: om-ai.omdala.com (separate subdomain)

## 9.2 Key Files / Tệp Chính

- `@/omdala.com/services/api/src/index.ts` — Backend routes

- `@/omdala.com/apps/app/app/(auth)/login/page.tsx` — Login page

- `@/omdala.com/apps/auth/app/page.tsx` — Auth surface (broken)

Prepared by AI Financial Expert | June 10, 2026

Note: This ecosystem requires significant rebuild investment before revenue generation is feasible.